PERSONAL LIFE DASHBOARD

Complete Feature Specification & Build Guide

Version 2.0  |  May 2026  |  Andres

Built with: Next.js 14 + Supabase + Vercel + Claude API (AI Engine)

Single user, password-protected, dark mode, English UI

# Table of Contents

1. Project Overview & Tech Stack

2. General Interface & Layout

3. AI Engine (Claude API Integration)

4. Home Dashboard & NASDAQ Ticker

5. Health & Wellness Module

6. Training & Performance Module

7. Financial Management Module

8. Habits & Discipline Module

9. Time Allocation Module

10. Knowledge & Learning Module

11. Social Circle Module

12. Goals & Life Architecture Module

13. Mood & Energy Journal

14. Settings & Configuration

15. Database Schema Overview

16. Build Phases & Timeline

# 1. Project Overview & Tech Stack

A consolidated personal life operating system that replaces multiple apps with a single, real-time dashboard. Deployed on the web, accessible from any device, password-protected for a single user. AI-powered scoring, insights, and pattern detection via Claude API.

## Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend Framework | Next.js 14 (App Router, TypeScript) |
| Styling | Tailwind CSS + shadcn/ui component library |
| Charts & Visualization | Recharts (primary) + D3.js (complex visuals) |
| State Management | Zustand |
| Database | Supabase (PostgreSQL) |
| Authentication | Supabase Auth (email/password, single user) |
| File Storage | Supabase Storage (progress photos, documents) |
| Real-time | Supabase Realtime subscriptions |
| Deployment | Vercel (auto-deploy from GitHub) |
| Cron Jobs | Vercel Cron (Whoop sync, daily resets, AI daily score) |
| API Integration | Whoop API (HRV, strain, recovery, sleep) |
| AI Engine | Claude API (Anthropic) for scoring, insights, and pattern detection |

# 2. General Interface & Layout

## Design System

Dark mode only. The aesthetic is smooth, fluid, and premium. Think Apple Liquid Glass: soft translucent surfaces, subtle depth, and elegant motion. Not a busy terminal, not a generic dashboard. A personal operating system that feels alive.

Color Palette:

- Background: Deep navy/charcoal (#0a0a0f to #12121a)

- Card surfaces: Frosted glass effect with translucent backgrounds (rgba(255,255,255,0.04) to rgba(255,255,255,0.08)), subtle backdrop-blur, soft border glow

- Primary accent: Gold (#D4AF37, #FFD700) for primary actions, highlights, and active states

- Secondary accent: Silver (#C0C0C0, #A8A8A8) for secondary text, borders, inactive states

- Tertiary accent: Bronze (#CD7F32, #B87333) for tertiary elements, subtle highlights, ranking indicators

- Danger/alerts: Red (#ef4444)

- Success: Green (#22c55e)

- Warning: Amber (#f59e0b)

- Text: White (#ffffff) primary, silver (#C0C0C0) secondary, muted (#666666) tertiary

Visual Effects (Liquid Glass):

- Cards: backdrop-filter: blur(20px), translucent backgrounds, 1px border with subtle gradient (gold to transparent)

- Hover states: gentle glow effect, slight scale (1.01-1.02), border brightens to gold

- Transitions: smooth 300ms ease-out on all interactive elements

- Shadows: layered soft shadows creating depth without harshness

- Gradients: subtle radial gradients on backgrounds, never flat solid colors

- Scrollbars: thin, custom-styled, translucent

Typography:

- Monospace font for numbers, stats, tickers (JetBrains Mono or SF Mono)

- Clean premium sans-serif for body text (SF Pro Display or equivalent)

- Large, bold numbers for key metrics with gold highlights on important values

## Navigation

Sidebar navigation on desktop (collapsible, frosted glass style). Bottom tab bar on mobile with haptic-style visual feedback. Sections:

- Home (dashboard overview)

- Health (supplements, water, weight, Whoop)

- Training (CrossFit, jiujitsu, triathlon)

- Finance (net worth, subscriptions, orders)

- Habits (daily checklist, streaks)

- Time (allocation tracker)

- Knowledge (learning log)

- Social (circle audit)

- Goals (hierarchy & progress)

- Journal (mood & energy)

- Settings

## Responsive Behavior

Fully responsive. On mobile, cards stack vertically with maintained glass effects. Charts resize. The NASDAQ ticker scrolls horizontally. All interactions must be touch-friendly with adequate tap targets (min 44px). Smooth page transitions between sections.

# 3. AI Engine (Claude API Integration)

The dashboard uses Claude API (claude-sonnet-4-20250514) as an embedded intelligence layer. This is not a chatbot. It is a scoring engine, pattern detector, and insight generator that runs behind the scenes and surfaces results in the UI.

## 3.1 Daily Score (AI-Generated)

How It Works:

- At end of day (or on-demand via button), the app packages all logged data for that day into a structured payload

- Payload includes: habits completed (list + %), training sessions logged (type, duration, intensity), Whoop metrics (strain, recovery, HRV, sleep), supplement compliance, water intake vs target, mood/energy entries, time allocation breakdown

- This payload is sent to Claude API via a Next.js API route (server-side, API key stored in env vars)

- Claude returns a JSON response with: overall_score (1-10), category_scores (training, health, discipline, recovery, productivity), daily_briefing (3-5 sentence written assessment), notable_achievements (array of strings), areas_for_improvement (array of strings)

- The score and briefing are stored in a daily_scores table and displayed on the home dashboard

Scoring Context:

- The AI considers context, not just checkbox completion. A day with a brutal CrossFit session + jiujitsu sparring + all supplements taken but one habit missed is still a strong day.

- Training sessions (CrossFit, jiujitsu, triathlon) count toward the discipline score even if they are not listed as habits. The AI weighs physical training as a core discipline pillar.

- Whoop strain above 14+ indicates a demanding physical day and should be weighted accordingly

- Freeze days (weddings, birthdays, special events) are factored in: the AI adjusts expectations and does not penalize for reduced routine compliance

- The system prompt for scoring is stored in the database (ai_prompts table) so it can be tuned without redeploying

## 3.2 Weekly & Monthly AI Summaries

- Weekly summary: generated every Sunday, analyzes 7 days of scores, identifies patterns, trends, and recommendations

- Monthly summary: generated on the 1st of each month, deeper analysis with month-over-month comparisons

- Both stored in ai_summaries table and accessible from the home dashboard

## 3.3 Pattern Detection & Insights

- Cross-module correlation: the AI can identify patterns like 'your mood drops every Monday, correlating with poor Sunday sleep' or 'your PR days always follow high-recovery mornings'

- Training recommendations: based on Whoop recovery + recent volume, suggest push/maintain/recover

- Anomaly alerts: if a metric deviates significantly from baseline (e.g., HRV drops 30%), the AI flags it in the ticker

- These insights are generated as part of the weekly summary or can be triggered on-demand

## 3.4 Implementation Details

- All AI calls go through Next.js API routes (server-side only, never expose API key to client)

- Claude API key stored as ANTHROPIC_API_KEY environment variable in Vercel

- Model: claude-sonnet-4-20250514 (cost-effective for structured scoring tasks)

- Rate limiting: max 5 AI calls per day to control costs (1 daily score + on-demand requests)

- Fallback: if API call fails, show 'Score pending' and retry on next cron cycle

- Estimated cost: ~$0.01-0.03 per daily score call (small structured payload + response)

# 4. Home Dashboard & NASDAQ Ticker

## NASDAQ-Style Ticker Bar

A continuously scrolling horizontal bar pinned to the top of every page. Frosted glass background matching the Liquid Glass aesthetic. Displays real-time alerts and reminders:

- Missed supplement doses (red, flashing)

- Upcoming subscription renewals (next 7 days)

- Habit streak milestones or broken streaks

- Goal deadlines approaching

- Training reminders (e.g., rest day suggestion from Whoop data)

- AI anomaly alerts (unusual metric deviations)

- Custom text alerts set manually by user

Each ticker item is color-coded by severity: red (urgent), amber (upcoming), gold (positive milestone/achievement), white (informational). Items link to their respective sections when clicked.

## Dashboard Home View

A single-screen summary showing the most important metrics from every module:

Top Row (Key Numbers):

- Today's AI Daily Score (1-10, with color gradient)

- Current net worth in USD (with monthly change)

- Whoop recovery score

- Whoop strain (today's accumulated strain)

- Current streak count (longest active)

AI Daily Briefing Card:

- The 3-5 sentence AI-generated assessment for today (or most recent)

- Notable achievements highlighted in gold

- Areas for improvement in silver/muted text

Middle Section (Cards Grid):

- Today's habits checklist (mini view, checkable)

- Today's training plan or last workout summary

- Water intake progress bar

- Supplement schedule status

- Mood/energy latest entry

Bottom Section:

- 7-day trends: AI daily score, weight, sleep quality, discipline metrics

- Upcoming: next 3 calendar items (subscription renewals, goal deadlines)

# 5. Health & Wellness Module

## 5.1 Supplement Tracker

Core Features:

- Add/edit/delete supplements with name, dosage, and schedule (morning, lunch, evening, or custom time)

- Daily view: list of all supplements grouped by time slot, each with a checkbox to mark as taken

- Timestamp logged automatically when checked

- Missed dose detection: if a scheduled supplement is not checked by its time window + 1 hour, it appears in the NASDAQ ticker as a red flashing alert

- Inventory tracking: each supplement has a quantity field. User clicks 'running low' or quantity auto-decrements daily. When below threshold (user-configurable, default 7 days supply), show amber alert

- History view: calendar heatmap showing compliance rate per day (green = all taken, yellow = partial, red = missed)

Data Points Per Entry:

| Field | Type | Notes |
| --- | --- | --- |
| supplement_name | string | e.g., Creatine Monohydrate |
| dosage | string | e.g., 5g, 400mg |
| schedule_slot | enum | morning ¦ lunch ¦ evening ¦ custom |
| custom_time | time (nullable) | Only if schedule_slot = custom |
| taken_at | timestamp (nullable) | When user checks it off |
| quantity_remaining | integer | Doses remaining |
| low_threshold | integer | Alert when below this number |

## 5.2 Smart Water Tracker

Core Features:

- Profile-based daily target calculation using: weight (kg/lbs), age, daily activity level (sedentary/moderate/active/very active), stimulant use (caffeine cups, nicotine, ADHD meds)

- Whoop strain integration: daily target dynamically adjusts based on today's accumulated Whoop strain. Higher strain = higher water target. Formula adjustment: +5% per strain point above 10 (e.g., strain 15 adds +25% to base target)

- Activity-aware: if a training session is logged (CrossFit, jiujitsu, triathlon), an additional +500ml is added to the daily target per session

- Base formula: weight(kg) * 35ml, then adjusted for activity level (+20% active), stimulants (+10% per caffeine serving, +15% nicotine, +10% ADHD meds), strain, and training sessions

- Quick-add buttons: 250ml, 500ml, 750ml, 1L, custom amount

- Progress bar filling throughout the day with color transitions (red to yellow to green)

- 14-day scrollable history showing daily intake vs target (target shown as it was that day, accounting for strain)

- Weekly average calculation

## 5.3 Weight & Body Composition

Core Features:

- Daily weight entry (manual, in kg or lbs with toggle)

- Trend line chart: actual weight vs goal weight vs expected trajectory

- Moving average (7-day) to smooth out daily fluctuations

- Weight change rate: weekly and monthly deltas

- Body composition estimation: uses training volume data to estimate if weight change is likely muscle or fat (simple heuristic, not medical-grade)

- Progress photo upload: take/upload photos tagged with date, compare side-by-side with slider between two dates

- Photos stored in Supabase Storage, thumbnails generated

## 5.4 Whoop Integration (Peak State Tracking)

Core Features:

- Automated sync via Whoop API (cron job every 4 hours)

- Display: Recovery score (0-100, color coded), HRV (ms), Resting HR, Strain score (prominently displayed), Sleep performance (%)

- Strain tracking: today's accumulated strain displayed in real-time on home dashboard, with daily/weekly/monthly strain trends

- Strain context: color-coded ranges (0-7 light, 7-14 moderate, 14-18 high, 18+ overreaching) with labels

- Sleep architecture breakdown: time in bed, light sleep, deep sleep (SWS), REM, awake time, sleep latency

- Readiness indicator: combines Whoop recovery + strain history + yesterday's training load to suggest push/maintain/recover

- 7-day and 30-day trend charts for all Whoop metrics including strain

- Cross-reference view: overlay sleep data against next-day mood/energy entries and training performance

- Peak state heatmap: hourly energy estimation based on sleep quality, strain accumulation, and time of day

- Whoop workout sync: pull workout data from Whoop API to auto-populate CrossFit movement logs where possible (sport type, strain, duration, avg HR, max HR). User can then add specific movements/weights on top of the synced data.

# 6. Training & Performance Module

## 6.1 CrossFit Logger

Core Features:

- WOD (Workout of the Day) logging with multiple formats:

  - AMRAP: set time cap, log rounds + reps

  - For Time: log completion time and movements

  - EMOM: log movements per minute interval

  - Strength: traditional sets x reps x weight

  - Custom: free-form workout description

- Whoop workout sync: when a Whoop workout is synced (section 5.4), it auto-creates a CrossFit WOD entry with strain, duration, and HR data pre-filled. User then adds specific movements, weights, and scores.

- Movement library: searchable list of CrossFit movements with ability to add custom movements. Custom movements are stored and become part of the searchable library.

- PR tracking: personal records per movement, auto-detected when a new entry exceeds previous best

- PR celebration: visual notification when a PR is hit (gold flash animation)

- Workout history: searchable, filterable by date, movement, WOD type

- Volume tracking: estimated total weight moved per session and per week

## 6.2 Jiujitsu Logger

Core Features:

- Session logging: date, duration, type (gi/no-gi), intensity (light/moderate/hard)

- Techniques: user adds custom techniques only (no pre-built library). Each technique is stored permanently and becomes available for future sessions.

- Technique panel: a dedicated view showing all techniques ever logged, with counts of how many times each has been drilled in lessons and how many times used in sparring

- Technique frequency analysis: most drilled vs most used in live sparring, identifying gaps

- Sparring log: number of rounds, partners (optional names), submissions hit, submissions defended, dominant positions held

- Notes field: free text for observations, what worked, what to improve

- Belt/stripe progression tracker: log current belt and stripes, with date history of each promotion

## 6.3 Triathlon Logger

Core Features:

- Three sub-modules: Swim, Bike, Run

- Swim: distance (meters), time, pace per 100m, stroke type, pool vs open water

- Bike: distance (km), time, average speed, elevation gain, indoor vs outdoor

- Run: distance (km), time, pace per km, terrain (road/trail/track), elevation

- Combined training view: weekly volume across all three disciplines in a stacked bar chart

- Race preparation: set a target race, define a training plan with weekly targets, track progress against plan

- Brick workout logging: combined sessions (bike + run) as a single entry

## 6.4 Training Analytics (Cross-Discipline)

- Weekly training load: total hours and Whoop strain across all disciplines

- Training distribution pie chart: % time in CrossFit vs jiujitsu vs swim vs bike vs run

- Strain correlation: overlay Whoop strain against training sessions to see which disciplines generate the most strain

- Readiness integration: overlay Whoop recovery against training load to spot overtraining

- Rest day suggestions: if recovery is low and recent strain is high, suggest rest

- Monthly and yearly volume summaries

# 7. Financial Management Module

All financial values are stored and displayed in USD. For accounts denominated in other currencies (GTQ, EUR, etc.), the user enters the balance in the original currency and a manual exchange rate. The system converts and displays everything in USD.

## 7.1 Net Worth Overview

Core Features:

- Account management: add multiple accounts with type (checking, savings, investment, crypto, physical asset)

- Manual balance entry: update account balances manually, each update timestamped

- Total net worth: sum of all accounts converted to USD, displayed prominently

- Net worth trend: line chart showing total net worth over time

- Asset distribution: pie/donut chart breaking down net worth by account type

- Growth metrics: monthly, quarterly, and yearly change (absolute USD and percentage). No daily or weekly granularity.

- Physical assets: log items like jewelry, real estate, vehicles with estimated USD values

- Currency handling: each account has a currency field (default USD). Non-USD accounts have a manual exchange rate field. All conversions happen at display time.

## 7.2 Subscription Manager

Core Features:

- Add subscriptions: name, cost, currency, billing cycle (weekly/monthly/quarterly/yearly), renewal date, linked account

- Calendar view: visual calendar showing all renewal dates

- Upcoming renewals: list of subscriptions renewing in next 30 days, shown in NASDAQ ticker for next 7 days

- Monthly/yearly total spend: sum of all subscription costs in USD, annualized view

- Auto-deduct simulation: on renewal date, subtract cost from linked account balance (user can confirm or skip)

- Category tags: entertainment, productivity, health, education, etc.

- Cancel tracking: mark subscriptions as cancelled, keep history

## 7.3 Order Tracking & 1% Rule

Core Features:

- Log purchases: item name, cost (USD), date, category, linked account

- 1% calculation: for each purchase, show what percentage of total net worth it represents

- 1% threshold line: highlight purchases that exceed 1% of net worth in red

- Monthly spending breakdown: bar chart by category

- Purchase history: searchable, filterable, sortable table

## 7.4 Wish List

Core Features:

- Add desired items: name, estimated cost (USD), priority (low/medium/high), link (optional)

- Net worth impact: for each item, show what % of net worth it would cost

- Affordability indicator: green if under 1%, yellow if 1-5%, red if over 5%

- Save progress: optionally track how much you've saved toward a wish list item

# 8. Habits & Discipline Module

## 8.1 Daily Habit Checklist

Core Features:

- Define habits: name, category (health, training, mental, business, personal), frequency (daily, specific days of week)

- Two types: positive habits (things to do) and negative habits (things to avoid)

- Daily view: full checklist for today, checkboxes for positive habits, 'avoided' toggle for negative habits

- Time of day association: morning routine, afternoon, evening routine

## 8.2 Discipline Score

The discipline score is AI-generated (see Section 3.1). It factors in:

- Habits completed (percentage of daily checklist)

- Training sessions completed (CrossFit, jiujitsu, triathlon count as discipline even if not listed as explicit habits)

- Whoop strain: high-strain days reflect physical effort and discipline

- Supplement and water compliance

- Context: freeze days, rest days, and special events are factored in with adjusted expectations

- The AI produces a score from 1-10 with a written explanation, not just a formula output

## 8.3 Streak Tracking

- Per-habit streaks: consecutive days completed

- Visual streak counters with fire/flame icon at milestones (7, 14, 30, 60, 90, 365 days)

- Streak freeze: 1 allowed missed day per month without breaking streak (configurable)

- Total freeze: user can mark a day as a 'freeze day' (wedding, birthday, once-a-year event). On freeze days, ALL habit streaks are preserved regardless of completion. Freeze days have a separate counter (max configurable, default 12 per year).

- Longest streak record per habit (all-time)

- NASDAQ ticker integration: alert when a streak is about to break (missed yesterday), celebrate milestones

## 8.4 Habit Analytics

- Completion heatmap: calendar view with color intensity showing daily compliance

- Best/worst habits: ranked by completion rate

- Day-of-week analysis: which days you're most/least disciplined

- Correlation view: overlay discipline score against mood, training performance, sleep quality

# 9. Time Allocation Module

Core Features:

- Time categories: Enfoka work, Training, Learning, Rest/Recovery, Social, Creative, Admin/Chores, Waste

- Daily logging: simple interface to log blocks of time with category and optional note

- Quick entry: tap a category, enter hours (supports 0.5 increments)

- Daily target vs actual: set target hours per category, compare

Visualizations:

- Daily pie chart: time distribution for today

- Weekly stacked bar chart: how each day's time was allocated

- Monthly summary: total hours per category

- Trend analysis: is 'waste' time decreasing over weeks? Is Enfoka work time increasing?

- Ideal vs actual comparison: a target distribution vs your real distribution

# 10. Knowledge & Learning Module

Core Features:

- Entry types: Book, Course, Podcast, Article, Video, Other

- For each entry: title, author/source, type, status (not started/in progress/completed), date started, date completed

- Tagging system: multiple tags per entry (AI, business, fitness, philosophy, mindset, technical, etc.)

- Key takeaways: free-text field to log insights and notes per entry

- Rating: 1-5 stars after completion

Visualizations:

- Reading/learning streak: consecutive days with at least one learning activity logged

- Monthly count: items completed per month, by type

- Tag distribution: what topics you're spending most learning time on

- Learning log timeline: chronological feed of completed items

# 11. Social Circle Module

Core Features:

- People list: add people with name, relationship type (friend, family, mentor, business contact, training partner)

- Interaction logging: date, person, duration, type (in-person, call, text), energy rating (1-5: drained to energized)

- Frequency tracking: how often you see/talk to each person

- Energy impact analysis: average energy rating per person over time

Visualizations:

- Inner circle map: tier people by interaction frequency and energy impact (inner circle = high frequency + high energy)

- Energy drainers vs energizers: sorted list with average ratings

- Social time trend: total social hours per week

- Red flags: people with consistently low energy ratings (below 2.5 average) highlighted

# 12. Goals & Life Architecture Module

## 12.1 Goal Hierarchy

- Three levels: Vision (1-5 year), Quarterly Goals, Monthly Milestones

- Each goal: title, description, category (same as habit categories), target date, status (not started/in progress/completed/abandoned)

- Linking: monthly milestones link up to quarterly goals, which link up to vision items

- Progress tracking: manual percentage update or auto-calculated from linked milestones

## 12.2 Goal Dashboard

- Visual hierarchy: tree or nested card view showing how daily actions feed into bigger goals

- Progress bars for each active goal

- Days remaining countdown for goals with deadlines

- Quarterly review prompt: at end of each quarter, prompt user to review and set new goals

## 12.3 Habit-to-Goal Mapping

- Link specific habits to specific goals (e.g., 'train 5x/week' habit supports 'Complete triathlon' goal)

- Show which goals are supported by daily habits and which have no supporting habits

- Identify orphan habits (habits not connected to any goal) and unsupported goals (goals with no linked habits)

# 13. Mood & Energy Journal

Core Features:

- Quick entry: 1-5 scale for both mood and energy, logged at any time during the day

- Multiple entries per day allowed (morning, afternoon, evening)

- Optional note: free text to capture what's influencing mood/energy

- Tags for common factors: sleep, training, social, work stress, nutrition, weather

Visualizations:

- Daily average mood and energy (line chart over 30/90 days)

- Time-of-day patterns: are mornings consistently better than evenings?

- Factor correlation: which tags correlate with high vs low mood/energy

- Cross-reference dashboard: mood/energy overlaid with sleep quality, training load, discipline score

# 14. Settings & Configuration

- Profile: name, weight, age, unit preferences (kg/lbs, km/mi)

- Whoop API connection: enter API token, set sync frequency

- Claude API key: enter Anthropic API key for AI engine

- AI scoring prompt: editable system prompt for the daily scoring AI (allows tuning without redeployment)

- Supplement management: CRUD for supplement list

- Habit management: CRUD for habit list, set active days

- Freeze day management: mark dates as freeze days, view remaining freeze days for the year

- Time categories: customize category names and colors

- Financial accounts: CRUD for accounts, set exchange rates to USD

- Jiujitsu technique library: view all stored techniques with frequency counts

- Notification preferences: which alerts appear in NASDAQ ticker

- Data export: CSV export for any module's data

- Backup: manual Supabase backup trigger

- Theme customization: accent intensity/tone picker (gold/silver/bronze balance)

# 15. Database Schema Overview

All tables include: id (UUID, primary key), user_id (foreign key to auth.users), created_at, updated_at. Below is a summary of core tables grouped by module.

## Auth & Profile

| Table | Key Columns |
| --- | --- |
| profiles | name, weight_kg, age, unit_preference, accent_color |

## AI Engine

| Table | Key Columns |
| --- | --- |
| daily_scores | date, overall_score, training_score, health_score, discipline_score, recovery_score, productivity_score, daily_briefing, achievements, improvements, raw_payload |
| ai_summaries | type (weekly/monthly), start_date, end_date, summary_text, patterns, recommendations |
| ai_prompts | prompt_name, prompt_text, is_active (for versioning scoring prompts) |
| freeze_days | date, reason, is_total_freeze |

## Health

| Table | Key Columns |
| --- | --- |
| supplements | name, dosage, schedule_slot, custom_time, quantity_remaining, low_threshold |
| supplement_logs | supplement_id, taken_at, date |
| water_logs | amount_ml, logged_at, date |
| water_profile | weight_kg, age, activity_level, caffeine_servings, nicotine, adhd_meds |
| weight_entries | weight_kg, date, notes |
| progress_photos | photo_url, date, category (front/side/back) |
| whoop_data | date, recovery_score, hrv, resting_hr, strain, sleep_performance, deep_sleep_min, rem_min, light_sleep_min, awake_min, calories |

## Training

| Table | Key Columns |
| --- | --- |
| crossfit_wods | date, wod_type, description, score, time_cap, rounds, reps, whoop_workout_id, whoop_strain, whoop_avg_hr, whoop_max_hr |
| crossfit_movements | wod_id, movement_name, weight_kg, reps, sets |
| crossfit_prs | movement_name, value, unit, date |
| movement_library | name, category, is_custom (shared across CrossFit) |
| jiujitsu_sessions | date, duration_min, type (gi/nogi), intensity, notes |
| jiujitsu_techniques | name, times_drilled, times_in_sparring (aggregate table, not per-session) |
| jiujitsu_technique_logs | session_id, technique_id, context (drill/sparring) |
| jiujitsu_sparring | session_id, partner_name, rounds, submissions_hit, submissions_defended, dominant_positions |
| jiujitsu_belt_history | belt, stripes, date_awarded, notes |
| triathlon_sessions | date, discipline (swim/bike/run), distance, time_seconds, notes, terrain, indoor |
| race_plans | race_name, race_date, target_time, plan_details |

## Finance

| Table | Key Columns |
| --- | --- |
| accounts | name, type, currency, balance_local, exchange_rate_to_usd, balance_usd, last_updated |
| balance_history | account_id, balance_local, balance_usd, recorded_at |
| subscriptions | name, cost_usd, cycle, renewal_date, account_id, category, status |
| purchases | item_name, cost_usd, date, category, account_id, net_worth_percentage |
| wish_list | item_name, estimated_cost_usd, priority, link, saved_amount |

## Habits & Discipline

| Table | Key Columns |
| --- | --- |
| habits | name, category, type (positive/negative), frequency, active_days, time_of_day, is_active |
| habit_logs | habit_id, date, completed, notes |
| habit_streaks | habit_id, current_streak, longest_streak, streak_freezes_used, total_freezes_used_year |

## Time, Knowledge, Social

| Table | Key Columns |
| --- | --- |
| time_blocks | date, category, hours, notes |
| time_targets | category, target_hours_daily |
| learning_entries | title, author, type, status, date_started, date_completed, rating, tags, takeaways |
| people | name, relationship_type, notes |
| social_interactions | person_id, date, duration_min, type, energy_rating |

## Goals & Journal

| Table | Key Columns |
| --- | --- |
| goals | title, description, category, level (vision/quarterly/monthly), target_date, status, progress_pct, parent_goal_id |
| goal_habit_links | goal_id, habit_id |
| mood_entries | date, time_of_day, mood_score, energy_score, notes, tags |

## Ticker

| Table | Key Columns |
| --- | --- |
| ticker_items | message, severity (red/amber/gold/white), source_module, source_id, is_active, expires_at |
| custom_alerts | message, severity, start_date, end_date |

# 16. Build Phases & Timeline

Four-week build plan. Each phase should be fully functional before moving to the next. AI engine is integrated in Phase 2 so scoring is available from the start.

## Phase 1: Foundation (Week 1)

- Initialize Next.js 14 project with TypeScript and Tailwind

- Set up Supabase project, database schema (ALL tables from Section 15), Row Level Security policies

- Implement Supabase Auth (email/password login for single user)

- Build the app shell: sidebar navigation, responsive layout, Liquid Glass dark theme with gold/silver/bronze accents

- Deploy to Vercel with GitHub integration

- Settings page: profile CRUD, unit preferences, API key storage

- NASDAQ ticker component (static, with mock data, frosted glass style)

## Phase 2: Daily Drivers + AI Engine (Week 2)

- AI Engine: Claude API integration via Next.js API route, daily score endpoint, ai_prompts table with default scoring prompt

- Habit tracker: full CRUD, daily checklist, streak logic, freeze day system (monthly freeze + total freeze)

- Mood & energy journal: quick entry, daily view

- Supplement tracker: CRUD, daily checklist, missed dose alerts

- Water tracker: profile-based target calculation, quick-add, progress bar, 14-day history

- Home dashboard: AI daily score card, AI briefing card, key metrics, today's habits mini-view

- Connect NASDAQ ticker to live data (missed supplements, broken streaks, AI anomaly alerts)

- Vercel cron job: end-of-day AI scoring trigger

## Phase 3: Training & Health (Week 3)

- CrossFit WOD logger: all formats, movement library (searchable + custom), PR detection with gold flash

- Jiujitsu session logger: custom technique system, technique panel with drill/sparring counts, sparring log, belt progression

- Triathlon logger: swim/bike/run entries, combined volume view, race planning

- Training analytics: weekly load, distribution chart, strain correlation, rest day suggestions

- Weight & body composition: daily entry, trend chart, progress photos with comparison slider

- Whoop API integration: cron sync (recovery, HRV, strain, sleep, workouts), readiness score, sleep architecture, workout auto-sync to CrossFit logger

- Water tracker strain integration: dynamic target adjustment based on Whoop strain

- Cross-reference views: sleep vs performance, recovery vs training load, strain vs training type

## Phase 4: Finance, Knowledge & Polish (Week 4)

- Net worth overview: accounts CRUD with currency/exchange rate, USD conversion, balance entry, trend chart, pie chart, monthly/quarterly/yearly growth

- Subscription manager: CRUD, calendar view, renewal alerts in USD

- Order tracking & 1% rule: purchase logging, net worth percentage calculation

- Wish list: CRUD, affordability indicators

- Time allocation tracker: daily logging, pie chart, weekly stacked bar, trend analysis

- Knowledge & learning log: CRUD, tags, completion tracking, monthly stats

- Social circle: people CRUD, interaction logging, energy analysis, inner circle visualization

- Goals module: hierarchy CRUD, habit linking, progress visualization

- AI weekly summary: Vercel cron for Sunday generation

- Full NASDAQ ticker integration with all modules

- Mobile responsiveness polish (Liquid Glass effects on mobile)

- Data export functionality (CSV)

- Final testing and deployment

End of Feature Specification v2.0. This document serves as the single source of truth for Claude Code implementation.